# NDYRA Buildbook — MemoryPack

## CP109 • Build 2026-03-08_109 • Kit v10.0

### Checkpoint intent

CP109 closes a core social loop gap by turning /app/post/ into a real detail surface and routing shared Aftermath recaps into that page when a social post exists.

### What changed (high impact)

- /app/post/ is now a real page, not a placeholder.

- Live mode loads posts, profiles, post_stats, and post_comments.

- Local preview uses post_seed_public.json so QA can validate the surface without Supabase.

- Feed/profile surfaces now prefer shared_post_id and open the social post when available.

- Post detail includes live comment creation and positive reaction switching in authenticated mode.

- Aftermath-origin posts expose an Open aftermath CTA.

### QA status

The previous checkpoint (CP108) was QA’d first, then CP109 was QA’d after implementation.

Passed: - build_stamp - qa_smoke - qa_super - brand_gate_check - ip_gate_check

### Build progress

Estimated completion: ~94% complete / ~6% remaining

Main remaining work: - live environment execution with real values - deeper deployment / entitlement hardening - final production polish and accessibility tightening

### Key files changed

- site/app/post/index.html

- site/assets/js/ndyra/pages/post.mjs

- site/assets/js/ndyra/pages/fyp.mjs

- site/assets/js/ndyra/pages/following.mjs

- site/assets/js/ndyra/pages/profile.mjs

- site/assets/js/ndyra/boot.mjs

- site/assets/data/post_seed_public.json

- site/assets/data/aftermath_social_seed_public.json

- site/assets/data/following_seed_public.json

- site/assets/build.json

- site/assets/js/site.js

- docs/ndyra/NDYRA_Post_Detail_Comments_CP109_2026-03-08.md

- docs/ndyra/INDEX_MANIFEST.md

- docs/ndyra/NDYRA_SoupToNuts_Blueprint_v7.3.1_IMPLEMENTATION_LOG.md

### Graphics generated by Aelric this checkpoint

- None

### Next recommended move

CP110 should focus on real social post creation / share flow refinement or live environment execution hardening, depending on whether you want more product surface or more deploy truth first.