NDYRA Buildbook — MemoryPack

Checkpoint CP112  •  Build 2026-03-09_112  •  Kit v10.3

Runtime execution honesty, deployment truth, and final entitlement hardening.

CP112 closes the remaining “half-wired environment” lie. The app now surfaces config truth, billing readiness, webhook readiness, and runtime surface requirements directly in admin and member/business marketplace surfaces.

# Checkpoint intent

• CP112 is the live-runtime and deployment-hardening checkpoint. It focuses on making NDYRA honest about what is truly wired in local preview, staging, and production.

• This checkpoint does not add a new BizGym runtime. It hardens the shared Core runtime surfaces while respecting the current module boundaries and the paused Check-In scope.

# High-impact changes

• Rebuilt public config normalization so placeholder values are detected explicitly instead of being treated as “good enough.”

• Added a canonical runtime surface matrix for Shop, Wallet, Purchases, Timer Library, Account, Biz Account, Admin Status, and Admin Execute.

• Hardened /api/public_config and /api/health so deployed environments no longer silently inherit local placeholder assumptions.

• Expanded Stripe webhook billing truth so invoice and checkout subscription events refresh the subscription mirror more consistently.

• Fixed a real timezone drift bug so manual timezone choices survive profile bootstrap.

• Tightened timer import/remix access so it respects active member plans or explicit premium timer feature unlocks.

• Hardened Wallet and Shop CTAs around connected-gym scope, webhook readiness, billing readiness, and missing price IDs.

• Upgraded /admin/status/ and /admin/execute/ with config warnings and runtime-surface readiness sections.

• Tightened QA so these runtime truth artifacts cannot silently drift later.

# Where we are on the blueprint + amendments

Current estimate: ~97% complete / ~3% remaining

## Status by lane

| Lane | Status | Notes |
| --- | --- | --- |
| Core member app surfaces | ~98% | FYP, Following, Signals, Profile, Post, Notifications, Inbox, Members, Gyms, Challenges, Events, Shop, Wallet, Purchases, Timer Library, Account, Settings, and Aftermath are all real surfaces. |
| Marketplace + token addendum | ~96% | Token top-ups, purchases, entitlements, timer-pack payloads, wallet/purchases/library flows, and runtime gating are integrated. |
| Messaging / messenger-style loop | ~94% | Threads, requests, announcements, search, unread-only filter, archive/clear, unread-sync coherence, and route-precise notifications are in place. |
| Aftermath / challenge / event loop | ~92% | Persistence, visibility-safe retrieval, share-to-post plumbing, social surfacing, and event/challenge linkage exist; only final polish remains. |
| Live wiring / deployment truth | ~97% | Admin status, wiring, execute, public config, health, runtime surface matrix, live execution steps, and webhook matrix are now aligned. |
| Remaining last mile | ~3% | Real environment execution with true values, final deployment confidence pass, accessibility/performance polish, and last entitlement edge-case verification. |

# QA gate result

| Gate | Result |
| --- | --- |
| build_stamp | PASS |
| qa_smoke | PASS |
| qa_super | PASS |
| brand_gate_check | PASS |
| ip_gate_check | PASS |
| wiring_consistency_check | PASS |

# Generated graphics

None. No new generated graphics were added in CP112, and the next assets-needed file reflects that.

# Next

• Execute real Netlify, Supabase, and Stripe values against the now-hardened runtime truth surfaces.

• Run the final deployment confidence checklist end-to-end.

• Finish the accessibility, performance, and edge-case tightening pass.

NDYRA Core only • BizGym runtime remains separate • Check-In remains paused