Aelric Architect_v3  |  NDYRA Core checkpoint memory pack

# NDYRA Buildbook

MemoryPack - CP113 Deployment Confidence + Accessibility Hardening

| Checkpoint | CP113 | Build ID | 2026-03-09_113 |
| --- | --- | --- | --- |
| Kit version | v10.3 | Date | 2026-03-09 |
| Completion | ~98% complete / ~2% remaining | Graphics added | None |

Checkpoint intent CP113 continues from a freshly re-QAed CP112 and hardens deployed-config honesty, checkout and portal guardrails, shared entitlement timing, deployment confidence truth surfaces, and shell accessibility. It does not pretend live execution happened without real environment values.

# QA-first verification

Rehydrated the actual CP112 repo tree and re-ran gates instead of trusting stale paperwork.

Flagged that the older CP112 QA report still referenced a CP111 work path, so CP113 uses a fresh transcript from the real tree.

Only continued the build once CP112 was clean on the gate suite.

# Boundaries respected

NDYRA Core only: no BizGym runtime logic was duplicated.

Timer module remains a separate build track; only existing Core integration points were hardened.

Check-In remains on hold; no new Check-In runtime was built beyond the existing boundary stubs.

# What shipped in CP113

Deployed public-config fallback now fails honestly instead of silently using preview/local config when /api/public_config is unavailable.

runtimeReady.mjs now exposes preview-fallback, API-config, deployed-config, and execution-ready truth.

deployment_confidence_checklist.json became the canonical readiness checklist for live execution surfaces.

Admin Execute gained Execution Confidence and Live Blockers sections so deploy gaps are visible in one place.

Stripe checkout now rejects placeholder secrets, placeholder price IDs, and weak business-tenant resolution.

Stripe portal session creation now sanitizes return URLs and rejects placeholder configuration.

Entitlement active-state logic was centralized so starts_at, valid_from, grace_until, and revoked_at metadata are evaluated consistently.

Shared shell accessibility was tightened across auth, share, member, and admin pages with lang, skip links, main landmarks, nav labels, focus-visible, and reduced-motion support.

qa_accessibility.py and deployment_confidence_check.py were added and folded into qa:all.

The remaining auth/share pages missing real main landmarks were repaired.

# Blueprint and amendment alignment

| Area | Status | Notes |
| --- | --- | --- |
| Core member app surfaces | ~98% | All core member routes remain real and intact. |
| Messaging / inbox / notifications | ~95% | Unread sync and app shell badges remain stable; accessibility is now stronger across shared routes. |
| Marketplace / wallet / purchases / timer library | ~97% | Billing and entitlement guardrails are stricter and more deploy-honest. |
| Aftermath / events / challenges | ~93% | Share/detail routes kept intact while shell accessibility was tightened. |
| Live wiring / deployment truth | ~98% | Deployment confidence truth and live blockers are now explicit. |
| Biz boundary discipline | ~92% | No runtime duplication across BizGym or Check-In boundaries. |

# Automated QA result

| Gate | Result | Purpose |
| --- | --- | --- |
| build_stamp | PASS | Validates and normalizes build metadata. |
| qa_smoke | PASS | Checks route, data, manifest, and core module presence. |
| qa_super | PASS | Catches build drift, cache-bust drift, and admin-surface drift. |
| brand_gate_check | PASS | Protects brand-layer consistency. |
| ip_gate_check | PASS | Protects IP / guardrail compliance. |
| wiring_consistency_check | PASS | Confirms live-wiring truth artifacts remain aligned. |

# Automated QA result (continued)

| Gate | Result | Purpose |
| --- | --- | --- |
| qa_accessibility | PASS | Confirms shell accessibility requirements exist across HTML and CSS. |
| deployment_confidence_check | PASS | Confirms deployment confidence data and admin execution wiring exist. |

# Remaining last mile

Run the real environment execution path with true Netlify, Supabase, and Stripe values.

Verify live entitlements and webhook behavior with real events in the deployment environment.

Complete a final browser-device performance and polish pass once live values are present.

Current build completion: ~98% complete / ~2% remaining

No generated graphics were added in CP113.