NDYRA Buildbook MemoryPack

CP115 — Live Execution Truth + Entitlement Verification

Checkpoint summary for NDYRA Core • Build 2026-03-10_115 • Kit v10.3

| Checkpoint | CP115 | Date | 2026-03-10 |
| --- | --- | --- | --- |
| Build ID | 2026-03-10_115 | Kit | v10.3 |
| Completion | ~99.5% | Remaining | ~0.5% external/live |
| Graphics | None added | Boundaries | Core only • No BizGym/Timer duplication • Check-In paused |

CP115 closes the last code-side gap between a believable preview and a trustworthy deployment-grade NDYRA Core build. It keeps the public acquisition work from CP114 intact, then layers exact price-matrix truth, webhook-safe entitlement cleanup, and admin-side live verification on top so the remaining work is truly external: real environment values, live billing execution, and the final deployed browser/device/performance pass.

# Checkpoint intent

QA-first rule honored: CP114 was re-verified from the extracted repo tree before any CP115 work was applied.

Scope remained inside NDYRA Core and did not duplicate BizGym runtime logic, Timer runtime logic, or paused Check-In work.

Objective: make readiness surfaces exact, fail closed on partial billing config, and define the true live finish-line steps.

# High-impact changes

Tightened public config truth so member, business, and token prices only read as ready when the full expected matrix is present with non-placeholder values.

Rebuilt public config summaries and runtime readiness to distinguish complete, partially available, and placeholder pricing states.

Added live_verification_matrix.json and surfaced it on /admin/execute/ alongside the deployment confidence checklist and blocker view.

Expanded /admin/status/ with exact counts plus missing and placeholder keys for public billing truth.

Hardened stripe_webhook.js so plan swaps deactivate sibling plan entitlements instead of leaving multiple active plan unlocks behind.

Added the CP115 entitlement lifecycle migration expected by the client entitlement-state helpers.

Added live_verification_check.py and folded it into qa:all so the new execution-path truth cannot quietly regress.

Restamped the active site to CP115 and refreshed / and /preview/ so the checkpoint narrative matches the code that shipped.

# QA status

| Gate | Result |
| --- | --- |
| build_stamp | PASS |
| qa_smoke | PASS |
| qa_super | PASS |
| brand_gate_check | PASS |
| ip_gate_check | PASS |
| wiring_consistency_check | PASS |
| qa_accessibility | PASS |
| deployment_confidence_check | PASS |
| live_verification_check | PASS |
| public_surface_check | PASS |

# Blueprint status snapshot

| Area | Status |
| --- | --- |
| Core member app surfaces | ~99% |
| Public acquisition + gym discovery entry surfaces | ~98% |
| Messaging / inbox / notifications | ~95% |
| Marketplace + wallet + purchases + timer library | ~98% |
| Aftermath / events / challenges / social loop | ~94% |
| Live wiring / deployment truth | ~99.5% |

# What remains after CP115

Apply the CP115 migration on the real Supabase database so entitlement lifecycle columns exist in production truth.

Set the real Netlify, Supabase, and Stripe values so /api/health and /api/public_config can reflect live configuration instead of preview-safe placeholders.

Run the live verification matrix end to end: member checkout, business checkout, billing portal return, token top-up credit, timer entitlement payload access, and admin truth surfaces.

Verify plan swap cleanup in a real billing environment so only the current sibling plan entitlement remains active.

Finish the final deployed browser, device, and performance pass with evidence captured against the live target.

# Boundary adherence

BizGym remains a separate build stream; CP115 does not absorb its runtime flows.

Timer module runtime logic remains separate; CP115 only references timer entitlements already owned by Core surfaces.

Check-In stays paused here. Existing boundary routes remain boundaries, not a resumed feature build.

No generated graphics were added in this checkpoint.

# Live finish evidence

| Evidence target | Expected proof |
| --- | --- |
| Live config truth | /api/health and /api/public_config show non-placeholder values and complete price matrices. |
| Billing live pass | Checkout and portal flows complete successfully from deployed surfaces. |
| Wallet + top-up proof | Token receipt is written and wallet balance increases by the purchased amount. |
| Plan swap cleanup | Only the current sibling plan entitlement remains active after a subscription change. |
| Finish-line QA | Browser, device, and performance checklist completes against the live target. |