NDYRA BUILDBOOK

MemoryPack

CP116 - Final Code-Side Release Closeout

This checkpoint closes the NDYRA Core repo-side build, finishes the last boundary and release-closeout work, and leaves only external credentialed live execution evidence before announcement.

| Build | CP116 ¦ 2026-03-11_116 ¦ Kit v10.3 |
| --- | --- |
| Status | 100% code-side complete ¦ ~99.9% overall including external credentialed live verification |
| Intent | Final NDYRA Core closeout without pretending live deployment already happened |
| Boundaries | No BizGym runtime duplication ¦ No Timer runtime duplication ¦ Check-In still paused |

External-only remaining: apply the CP115 migration on the real database if needed, set real Netlify/Supabase/Stripe values, run the live verification matrix on the deployed target, and complete the release closeout packet with real evidence.

Checkpoint intent

CP116 starts from a re-QAed CP115 tree and finishes the last repo-level work still worth doing inside NDYRA Core: honest release-closeout scaffolding, explicit business boundary shells, and final admin execution wiring that aligns to the blueprint, amendments, and token marketplace addendum.

What shipped in CP116

Release closeout packet JSON plus a fillable ops copy for real deployment evidence.

Admin execute upgrade so operators can see deployment confidence, runtime truth, live verification, and closeout evidence in one place.

One shared boundary data file and renderer for the remaining /biz/* routes.

Rebuilt business boundary pages for check-in, schedule, settings, migration, gym timer, shop, timer packs, and moves.

Two new regression gates: module_boundary_surface_check and release_closeout_check.

CP116 stamp refresh across site and runtime-facing surfaces.

Boundary truth

The repo now stops in the right places and explains why. NDYRA Core keeps acquisition, public/member surfaces, billing truth, entitlements, and admin wiring. BizGym still owns gym-ops runtime. The Timer runtime remains separate. Check-In stays paused here and is represented only as a preserved boundary shell.

Scope completion snapshot

| Area | Status |
| --- | --- |
| Core member app surfaces | 100% within NDYRA Core scope |
| Public acquisition + gym discovery | 100% within NDYRA Core scope |
| Messaging / inbox / notifications | 100% within NDYRA Core scope |
| Marketplace / wallet / purchases / timer library | 100% within NDYRA Core scope |
| Aftermath / events / challenges | 100% within NDYRA Core scope |
| Live wiring / admin truth / execution | 100% code-side complete |

QA results

CP115 was re-QAed first from the actual extracted repo tree. After the CP116 changes landed, the full gate suite was rerun on the stamped CP116 tree and passed clean.

| Gate | Result |
| --- | --- |
| build_stamp | PASS |
| qa_smoke | PASS |
| qa_super | PASS |
| brand_gate_check | PASS |
| ip_gate_check | PASS |
| wiring_consistency_check | PASS |
| qa_accessibility | PASS |
| deployment_confidence_check | PASS |
| live_verification_check | PASS |
| public_surface_check | PASS |
| module_boundary_surface_check | PASS |
| release_closeout_check | PASS |

Remaining external-only closeout

Apply the CP115 entitlement lifecycle migration on the real database if it has not already been applied.

Set real Netlify, Supabase, and Stripe values on the deployed target.

Run the live verification matrix for checkout, billing portal, token top-up, timer entitlement access, and sibling plan-swap cleanup.

Capture browser/device and performance evidence against the live target.

Complete the release closeout packet and only then make the final announce-ready decision.

No generated graphics were added in CP116.