# NDYRA Buildbook - MemoryPack

CP117 • Build 2026-03-12_117 • Kit v10.3

## Checkpoint intent

CP117 starts the post-closeout modularization pass for NDYRA Core. The goal is to carve out stable internal modules without disrupting the already-finished member app, marketplace, admin truth surfaces, or the release-closeout posture established in CP116.

The user asked for three areas to be modularized:

- workout library

- user profiles and preferences

- token system

CP117 plans all three, then begins with the first one for real by extracting the workout library into a standalone module and wiring the main app to call that module.

## QA-first status

- CP116 was re-QAed from the actual extracted repo tree before any CP117 work started.

- The full automated gate suite was rerun on the CP117 working tree after the modularization work landed.

- A new regression gate, core_module_contract_check.py, was added so module boundaries and consumer wiring cannot silently drift.

## What shipped in CP117

- Added site/assets/data/core_module_contracts.json as the source of truth for the three requested modules and their public interfaces.

- Extracted the workout library into site/assets/js/ndyra/modules/workoutLibrary/index.mjs with a clean API for reading, writing, importing, and subscribing to member workout changes.

- Repointed real consumers to the workout-library module:

  - site/assets/js/ndyra/pages/libraryTimers.mjs

  - site/assets/js/ndyra/pages/myWorkouts.mjs

  - site/app/timer/my-workouts/index.html

- Added site/assets/js/ndyra/modules/userProfilePrefs/index.mjs as the stable interface for profile snapshots and preference writes.

- Added site/assets/js/ndyra/modules/tokenSystem/index.mjs as the stable interface for wallet balance reads, transaction history, top-up checkout starts, and catalog redemption entrypoints.

- Added docs/ndyra/NDYRA_Core_Modularization_Plan_CP117_2026-03-12.md and updated the implementation log + manifest so the new architecture plan is recorded inside the buildbook.

- Folded the new module-contract gate into qa:all.

- Restamped current build surfaces to CP117 / 2026-03-12_117.

## Module boundaries and interfaces

### 1) Workout Library module

Path: site/assets/js/ndyra/modules/workoutLibrary/index.mjs

Owns

- member-side workout library records

- local persistence for saved workouts

- timer-pack import translation into workout records

- cross-page workout-library change notifications

Does not own

- timer runtime engine

- BizGym runtime

- billing or checkout logic

- server-side entitlement truth

Public API

- listMyWorkouts()

- getWorkoutById(id)

- upsertWorkout(workout)

- removeWorkout(id)

- subscribeToWorkoutLibrary(listener)

- getWorkoutLibraryAccess()

- listOwnedTimerPacks(client)

- buildWorkoutFromPack(pack, payload)

- importOwnedTimerPack(client, packId)

- getWorkoutLibrarySnapshot(client)

- countWorkoutRounds(workout)

- countWorkoutSteps(workout)

Current consumers

- Timer Library page

- My Workouts page

### 2) User Profiles + Preferences module

Path: site/assets/js/ndyra/modules/userProfilePrefs/index.mjs

Owns

- viewer profile snapshot hydration

- profile-by-id lookup wrapper

- preference reads and writes for connected gym, privacy, and timezone

- creation/ensure flow for the viewer profile record

Does not own

- auth session lifecycle

- inbox, follow graph, aftermath, or events runtime logic

- BizGym member operations

Public API

- ensureViewerProfileRecord(client)

- getProfileById(client, profileId)

- getViewerProfileSnapshot(client)

- getUserPreferences()

- updateConnectedGymPreference(gymId)

- updatePrivacyPreferences(patch)

- updateTimezonePreference(timezone, mode)

Current status

- interface scaffolded and ready for consumer migration in the next step

### 3) Token System module

Path: site/assets/js/ndyra/modules/tokenSystem/index.mjs

Owns

- wallet balance read model

- transaction history read model

- token top-up product lookup

- top-up checkout start entrypoint

- catalog redemption entrypoint

- purchase history / receipt convenience reads

Does not own

- server-side ledger enforcement

- Stripe webhook truth

- entitlement grant logic outside the trusted server path

- BizGym billing runtime

Public API

- getWalletScope(client)

- listTokenPackOptions(client)

- getWalletBalance(client)

- listTokenTransactions(client, options)

- startTokenPackCheckout(client, productSlug, options)

- redeemCatalogProduct(client, productSlug, quantity)

- listPurchaseHistory(client, options)

- listTokenTopups(client, options)

- getReceiptBySession(client, sessionId)

Current status

- interface scaffolded and ready for consumer migration in the next step

## Why this does not disrupt the main build

- The existing NDYRA Core runtime remains intact; CP117 wraps and extracts rather than rewrites the product in place.

- The workout library was moved first because it has clear boundaries, low blast radius, and visible user value.

- Profiles/preferences and tokens were given stable façades first so later migrations can happen incrementally without changing the server-trusted data model.

- Token trust remains aligned to the marketplace addendum: balances, debits, grants, and redemptions still depend on server-side truth. The new token module is an interface layer, not a new authority.

- BizGym runtime logic was not duplicated.

- Timer runtime logic was not duplicated.

- Check-In remains paused.

## Current completion

### NDYRA Core overall

100% code-side complete / ~99.9% overall including external credentialed live verification

### Requested modularization pass

Phase 1 complete / overall modularization request partially complete

- workout library: extracted and wired

- user profiles + preferences: boundaries defined, stable interface scaffolded

- token system: boundaries defined, stable interface scaffolded

## QA

- build_stamp PASS

- qa_smoke PASS

- qa_super PASS

- brand_gate_check PASS

- ip_gate_check PASS

- wiring_consistency_check PASS

- qa_accessibility PASS

- deployment_confidence_check PASS

- live_verification_check PASS

- public_surface_check PASS

- core_module_contract_check PASS

- module_boundary_surface_check PASS

- release_closeout_check PASS

## Generated graphics

- None

## Next step

The next safe migration step is the user profiles + preferences module. That will move the current settings/profile preference consumers onto userProfilePrefs while preserving the existing auth, social, and admin surfaces.